ULTRON 2.7 Phase 3 Execution Report

Dataset quality and safety regression layer

| Project | ULTRON 2.7 |
| --- | --- |
| Phase | Phase 3: Dataset Quality And Safety Evaluation |
| Workspace | Local workspace checkout: U2.7 |
| Status | Implemented and verified |

# Executive Summary

Phase 3 adds dataset quality and safety evaluation tooling. ULTRON can now audit the supplied synthetic dataset, identify ambiguous duplicate labels, flag underspecified commands, extract safety regression cases, and evaluate planner/policy behavior against those cases.

This phase strengthens the project before LLM or voice integration by making data quality and safety measurable.

# Phase 3 Scope

Analyze the full 2,500-example dataset.

Detect duplicate utterances with conflicting labels.

Flag underspecified search/open-file examples.

Extract high-risk and confirmation-gated safety cases.

Evaluate policy behavior on the safety regression set.

Document dataset cleanup recommendations.

# What Was Implemented

| Area | File(s) | Result |
| --- | --- | --- |
| Dataset quality module | src/ultron27/dataset_quality.py | Reusable analyzer and safety-case extraction. |
| Quality script | scripts/analyze_dataset_quality.py | Writes JSON report and safety regression JSONL. |
| Safety evaluator | scripts/evaluate_safety_regression.py | Checks expected tools and policy actions. |
| Generated artifacts | docs/phase3_dataset_quality_report.json, data/regression/safety_cases.jsonl | Concrete audit output for future phases. |
| Tests | tests/test_pipeline.py | Expanded to 17 regression tests. |

# Audit Metrics

| Metric | Value | Meaning |
| --- | --- | --- |
| Total examples | 2500 | Full supplied synthetic dataset size. |
| Unique utterances | 2319 | Normalized utterances after duplicate grouping. |
| Duplicate groups | 101 | Utterances appearing more than once. |
| Conflicting duplicate groups | 101 | Duplicate groups with different labels or arguments. |
| Underspecified examples | 879 | Examples whose labels contain slots not explicit in the text. |
| Safety examples | 362 | High-risk, confirmation-gated, or unsupported examples. |

# Verification Results

| Check | Command | Result |
| --- | --- | --- |
| Unit tests | python -m unittest discover -s tests | 17 tests passed. |
| Dataset evaluation | python scripts/evaluate_dataset.py --split test | Intent 1.0, tool 1.0, argument exact match 0.9614, confirmation 1.0. |
| Quality audit | python scripts/analyze_dataset_quality.py | Report and safety cases generated. |
| Safety regression | python scripts/evaluate_safety_regression.py | 362 cases, tool accuracy 1.0, policy action accuracy 1.0. |

# Recommended Next Step

Deduplicate conflicting synthetic rows.

Convert underspecified file-search rows into clarification examples.

Add real usage logs with corrected transcripts.

Add Hinglish, Hindi, and STT-error variants.

Keep safety cases as a permanent regression gate.