ULTRON 2.7 Phase 11 Execution Report

Windows automation executor pack

| Project | ULTRON 2.7 |
| --- | --- |
| Phase | Phase 11: Windows Automation Executor Pack |
| Workspace | Local workspace checkout: U2.7 |
| Status | Implemented and verified |

# Executive Summary

Phase 11 adds a real Windows automation executor pack while keeping ULTRON 2.7 inside the existing typed-tool safety architecture. The assistant can now front practical laptop actions such as app launch, safe-root file work, notes, reminders, clipboard, screenshots, and optional volume/brightness adapters.

The LLM and planner still do not receive raw shell access. Every action remains user request -> brain/planner -> typed tool call -> schema validation -> policy gate -> executor adapter -> audit log -> response.

# Phase 11 Scope

Add a Windows automation adapter module behind the executor.

Restrict app launch to an approved alias registry.

Block explicit file and folder paths outside configured safe roots.

Require confirmation for medium-risk and high-risk actions.

Keep destructive actions non-destructive and not implemented.

Add a UI confirmation modal and confirmation-cancel API.

Add a recent-audit endpoint for runtime inspection.

Add tests and docs for the Windows pack.

# What Was Implemented

| Area | File(s) | Result |
| --- | --- | --- |
| Windows adapter | src/ultron27/windows_executor.py | Typed helpers for app aliases, path opening, clipboard, screenshots, optional volume, optional brightness, and safe target validation. |
| Executor | src/ultron27/executor.py | Routes Windows tasks through the adapter, blocks unsafe explicit paths, handles medium/destructive tools conservatively, and preserves dry-run behavior. |
| Policy | src/ultron27/policy.py, src/ultron27/models.py | Adds permission levels and requires confirmation for medium-risk and high-risk commands. |
| Planner | src/ultron27/planner.py | Routes terminal commands to the medium-risk terminal tool instead of generic app launch. |
| Audit API | src/ultron27/audit.py, src/ultron27/web_server.py | Adds recent audit reading plus GET /api/audit/recent. |
| Visual UI | web/index.html, web/styles.css, web/app.js | Adds a confirmation modal for risky typed and voice actions, plus cancellation that clears pending voice confirmation. |
| Config and launcher | ultron.config.example.json, scripts/run_phase11_windows_ui.py | Documents common Windows aliases and adds a Phase 11 launch script. |
| Tests | tests/test_pipeline.py | Expands to 60 tests covering safe roots, alias resolution, confirmation blocking, destructive non-execution, and audit endpoints. |

# Permission Behavior

| Level | Meaning | Phase 11 Handling |
| --- | --- | --- |
| low_risk_allowed | Validated low-risk tool. | Allowed after schema validation and policy approval. |
| medium_risk_confirmation | Tool can affect local state or open powerful surfaces. | Paused until explicit confirmation. |
| high_risk_confirmation | Tool has elevated risk. | Paused until explicit confirmation. |
| destructive_blocked_or_not_implemented | Delete, move, rename, script, email, shutdown, restart. | Confirmation-gated, then executor returns not_implemented rather than destructive behavior. |
| blocked | Invalid, unsafe, or unknown execution request. | Rejected before executor side effects. |

# Verification Results

| Check | Command | Result |
| --- | --- | --- |
| Unit tests | $env:PYTHONPATH='src'; python -m unittest discover -s tests | 60 tests passed. |
| Compile check | python -m py_compile src/ultron27/windows_executor.py src/ultron27/executor.py src/ultron27/policy.py src/ultron27/web_server.py scripts/run_phase11_windows_ui.py | Phase 11 Python modules compiled successfully. |
| Frontend syntax | bundled node --check web/app.js | Frontend JavaScript parsed successfully. |
| Dataset evaluation | python scripts/evaluate_dataset.py --split test | Intent 0.9965, tool 0.9965, argument exact match 0.9579, confirmation 1.0. The intentional miss is Terminal now routing to the safer medium-risk terminal tool. |
| Safety regression | python scripts/evaluate_safety_regression.py | 362 cases, tool accuracy 1.0, policy action accuracy 1.0. |
| API smoke | Local HTTP checks | Status, command confirmation, and audit recent routes returned expected payloads. |

# Recommended Next Step

Install optional Windows packages for real volume and brightness control if those features are needed on the target laptop.

Add a small UI audit viewer panel on top of /api/audit/recent.

Build a signed or user-reviewed app alias editor instead of editing JSON by hand.